| Task No. | # Description | # Prereq Task | ## Assigned To | # When Completed |
| --- | --- | --- | --- | --- |
|  | #### TOPSIDE |  |  |  |
| TS-01 | Re-install stanchions |  | Sailor Mike | Erected 03/30; ongoing |
| TS-02 | Purchase chair leg end caps (2) for stern ladder; install replacements (7/8”) |  |  | 4/1 |
| TS-03 | Buy tap wrench and taps; appropriate SS screws |  |  | 4/1, 17, 19 |
| TS-04 | Fix bow pulpit: Drill thru; re-tap; secure w/ SS screws | TS-03 |  | 4/17, 19 |
| TS-05 | Fix stern pulpit; replace missing SS screws/set screws | TS-03 |  | 4/19 |
| TS-06 | Purchase winch service kits for halyard winches on mast (Lewmar 16s, 1; Lewmar 8s, 2) |  | Sailor Mike | 4/14 |
| TS-07 | Before erecting mast, service halyard winches; RECORD TIME | TS-06 | Winch Doctor |  |
| TS-08 | Before erecting mast, wash roller-furler drum mechanism’s ball bearings; RECORD TIME |  |  |  |
| TS-09 | Service primary winches (Lewmar 40s, 2) in cockpit; RECORD TIME |  | Winch Doctor |  |
| TS-10 | Service secondary winches (Lewmar 16s, 2) in cockpit; RECORD TIME |  | Winch Doctor |  |
| TS-11 | Install solar vent in front hatch |  | Skipper Schuy |  |
| TS-12 | Install cubbyhole in cockpit coaming (Starborad? Port?) |  | Skipper Schuy | Inst 3/30 4/18 |
| TS-11 | Fix bow netting (tape?) |  | Skipper Schuy | 4/17 |
| TS-13 | Re-inflate fenders; RECORD TIME |  |  |  |
| TS-14 | Clean fenders; RECORD TIME |  |  |  |
| TS-15 | Clean fender/line locker |  |  |  |
| TS-16 | #### Clean battery compartment (oil spill) |  |  | N/A |
| TS-17 | Lubricate (WD40) hatch slides, hatch hinges, and locker hinges |  |  |  |
| TS-18 | Inspect & test flashlights; replace batteries as needed |  | Skipper Schuy | 4/10 |
| Task No. | # Description | # Prereq Task | ## Assigned To | # When Completed |
|  | #### TOPSIDE, continued |  |  |  |
| TS-19 | Install red or blue gel filters under lens in each; label red/blue w/red or blue stripes of electrical tape |  | Skipper Schuy | 4/10 |
| TS-20 | Clean off old caulk and recaulk port rail |  | Igor, Eric, Mike, Schuy | 4,17-19, need second coat |
| TS-21 | Clean off old caulk and recaulk port rail |  | Igor, Eric, Mike, Schuy | 4/17-19 |
| TS-22 | Reinistall short track on port—caulk bolts well. |  |  |  |
| TS-23 | Reinstall long track on starboard. Caulk bolts well. |  |  |  |
| ### Task No. | # Description | # Prereq Task | ## Assigned To | # When Completed |
|  | #### ELECTRICAL |  |  |  |
| EL-01 | #### Take #1 battery in for inspection/testing; replace as needed |  | Skipper Schuy | 04/01 |
| EL-02 | #### Contact John Josephson at JRJ group (Washington state) re: Nexus repair. Phone: 360-571-5835 |  | Skipper Schuy | 04/13 |
| EL-03 | #### Send wind instrument in for testing | EL-02 | Skipper Schuy | 04/15 |
| EL-04 | #### Test wind instrument cables |  | Skipper Schuy | 04/19 |
| EL-05 | #### Purchase 1/8 “ jack & A/B switch, etc. for connecting VHF radio to external speakers |  | Skipper Schuy & Eric | 4/10,12,16 |
| EL-06 | #### Connect VHF radio to external speakers | EL-05 | Skipper Schuy | 4/10,12 |
| EL-07 | #### Re-secure speaker wires | EL-06 | Skipper Schuy | 4/10,12 |
| EL-08 | #### Fix/replace light in head |  | SS/SM | 04/03 |
| EL-09 | #### Install new battery | EL-01, TS-17 | Skipper Schuy | 04/03 |
| EL-10 | #### Re-wire light |  | SS/Nell/Eric | 04/24-5 |
| EL-11 | #### Get new waterproof 4-pin connectors for wind instrument (check with JRJ) |  |  |  |
| ### Task No. | # Description | # Prereq Task | ## Assigned To | # When Completed |
|  | #### ENGINE |  |  |  |
| ENG-01 | #### Purchase Mobil One oil (green cap) |  | Skipper Schuy | 04/01 |
| ENG-02 | #### Fill engine to capacity with oil | ENG-01 | Skipper Schuy | F 2003  |
| ENG-03 | #### Replace engine impeller; RECORD TIME |  | Skipper Schuy | 04/10, 1 hr |
| ENG-04 | #### Adjust gear shift (not too tight/loose); RECORD TIME |  | Skipper Schuy |  |
| ENG-05 | #### Replace points; RECORD TIME |  |  | 04/10 ½ hr |
| ENG-06 | #### Replace distributor cap |  |  | 4/10 |
| ENG-07 | #### Replace alternator belt? NO!!!! |  |  | N/A |
| ENG-08 | #### Tighten alternator belt | ENG-07 | Anne | 04/24 |
| ENG-09 | #### Replace spark plugs (after river trip; be sure to re-secure all plug wires!) |  |  |  |
| ENG-10 | #### Clean engine | ENG-01 thru 08 |  |  |
| ENG-11 | #### Paint engine? (w/f buy paint) | ENG-10 |  |  |
| ENG-12 | #### Replace fuel filter |  | Skipper Schuy | 04/10 |
| ### Task No. | # Description | # Prereq Task | ## Assigned To | # When Completed |
|  | #### BELOW DECKS/CABIN |  |  |  |
| BD-01 | #### Firmly secure first step in companionway |  | Skipper Schuy | 03/30 |
| BD-02 | #### Devise means, purchase hardware, and secure electrical cables underneath floorboards |  | Sailor Mike | 4/17,19 |
| BD-03 | #### Replace impeller in bilge pump |  | Schuy, Eric, Mike | 04/10,14 |
| BD-04 | #### Wipe down every interior surface with Pinesol to prevent mold growth |  |  |  |
| BD-05 | #### Make (Brian? Christianne? Denise? Who else sews??) & install leecloth for starboard settee berth |  |  |  |
| BD-06 | #### Install ship’s bell |  |  |  |
| BD-07 | #### Try to seal keel bolt backing plates |  | Skipper Schuy |  |
| BD-08 | #### Replace rusted keel bolt washers | BD-07 |  |  |
| BD-09 | #### Tighten keel boats (find torque specs?) | BD-08 |  | N/A |
| BD-10 | #### Cover wires from light fixture | EL-08 | Skipper Schuy |  |
| ### Task No. | # Description | # Prereq Task | ## Assigned To | # When Completed |
|  | #### BRIGHTWORK (WOOD) |  |  |  |
| WD-01 | Get main hatch & its starboard slide rail rebuilt (David? Pastor Gorder?); provide originals to work from |  | Skipper Schuy |  |
| WD-02 | #### Varnish tiller |  | Gordon |  |
| WD-03 | #### Varnish spreaders |  | Gordon |  |
| WD-04 | #### Install tiller | WD-02 |  |  |
| WD-05 | #### Prep & apply teak oil to toerails |  | Monique, Denise |  |
| WD-06 | #### Prep & apply teak oil to main hatch slide rails | WD-01 | Monique, Denise |  |
| WD-07 | #### Varnish oars |  | Gordon |  |
| ### Task No. | # Description | # Prereq Task | ## Assigned To | # When Completed |
|  | #### RIGGING |  |  |  |
| R-01 | Replace upper shrouds |  | Skipper Schuy | 03/17, ongoing |
| R-02 | Repair spinnaker pole bridle |  | Sailor Mike | 03/30 |
| R-03 | Before mast is erected, unscrew, lubricate with WD40, and reinstall all SS screws in mast |  |  |  |
| R-04 | Before mast is erected, lubricate (WD40) all sheave boxes in mast |  |  |  |
| R-05 | Before mast is erected, install new spinnaker halyard, whip ends |  |  |  |
| R-06 | Install spreaders, shrouds, spreader boots | WD-03; R-01 |  |  |
| R-07 | Erect mast; lubricate (WD40) turnbuckle screws | WD-04; R-03 thru 06; |  |  |
| R-08 | Install new spinnaker downhaul; whip ends |  |  |  |
| R-09 | Whip ends of new furling line; install |  |  |  |
| R-10 | End-for-end main sheet; trim 1 foot off each end; whip new ends; re-install |  | Schuy | 04/16 |
| R-11 | Inspect ends of all other lines; whip ends as needed |  |  |  |
| R-12 | Tune standing rigging at dockside |  | Skipper Schuy & crew |  |
| R-13 | Fine tune standing rigging while underway & heeling | R-12 | Skipper Schuy & crew |  |
| R-14 | Measure end gaps on all turnbuckle screws; RECORD IN SHIP’S LOG | R-13 | Skipper Schuy, crew |  |
| R-15 | Install rigging tape over turnbuckle barrels | R-14 |  | N/A |
| R-16 | Make new mooring lines |  | Skipper Schuy | 04/16,19 ongoing |
| R-17 | Remove water from plastic bag protecting rigging at end of mast |  | Sailor Mike | 4/19 |
| ### Task No. | # Description | # Prereq Task | ## Assigned To | # When Completed |
|  | #### BOTTOMSIDES |  |  |  |
| BS-01 | Purchase antifouling bottom paint (VC17) |  | Skipper Schuy | 03/20 |
| BS-02 | Inspect gel coat for blistering; grind out & patch as needed |  |  |  |
| BS-03 | Inspect discharge ports for flaking/missing paint; paint as needed |  |  |  |
| BS-04 | Clean sides and stern above waterline |  |  |  |
| BS-05 | Mask off clean line to define waterline |  |  |  |
| BS-07 | Apply antifouling bottom paint below waterline; remove masking tape |  |  |  |
| BS-08 | Wax hull above waterline |  |  |  |
|  | #### DINGHY |  |  |  |
| D-01 | Patch visible holes in hull with JB Weld; RECORD TIME |  | Thomas |  |
| D-02 | Inspect/repair/replace rubstrips/bumpers; RECORD TIME |  |  |  |